## Slide 1: Project BoxSand
FOR DR. KENNETH WALSH AT OREGON STATE UNIVERSITY DEPARTMENT OF PHYSICS
PREPARED BY GROUP 6 MAX MOULDS SAM MOREY ANYA LEHMAN
COMPUTER SCIENCE 461: SENIOR CAPSTONE: DECEMBER 2017
Notes: This presentation is created and presented by the Fall 2017 to Spring 2018 Capstone Group number six which includes members Max Moulds, Sam Morey and Anya Lehman. It entails the progresses report on Project BoxSand and is presented on the 4th of December 2017 for the Computer Science Senior Capstone class number 461.

## Slide 2: What is Project BoxSand?
Notes: To start off we will first give a brief overview of the project

## Slide 3: WHAT IS PROJECT BOXSAND?
Project BoxSand was initiated by Dr. Kenneth Walsh at Oregon State University in 2015 and the first stage was deployed Fall 2017.
Fun Fact: Project BoxSand was named as such because it represents the idea of flipping the way students learn so Dr Walsh literally flipped the word “Sandbox”
Notes: Project BoxSand was created in 2015 by Dr Kenneth Walsh of the Physics Department at Oregon State University as a way to provide a resource for his physics students where they could access the material’s they needed for the class without requiring them to pay the rising costs for textbooks and online homework. Dr Walsh, with the assistance of many contributors, created a website where he grew a collection of resources for his students which includes everything from his own physics textbook to lector videos he created. This fall is the first full year of deployment for this site. But the project did not stop there, he wanted to create a way for his students to interact with the site and complete their online homework. That is where we come in...

## Slide 4: WHAT IS PROJECT BOXSAND?
An open source Learning Module System that will be used by students to learn course material and complete online homework through an all-in-one online learning environment. The main goal of BoxSand is to improve student performance by providing access to free and open source resources all in one place. This includes links to
Practice problems and homework problems
Links to other educational websites
Lector and Explanatory Videos
Free to use textbooks
Simulations
Notes: Our project aims to develop an open source Learning Module System that will be used by students to learn course material and complete online homework.
The project’s goal is to provide Open Educational Resources with a primary goal to provide students and instructors with an all-in-one online learning environment. The main goal of BoxSand is to improve student performance by providing access to free and open source resources all in one location.
This includes links to
*Click* lector videos
*Click* homework and practice problems
*Click* Simulations
*Click* open source textbooks
*Click* Other potentially usefull educational websites
and more.
Project BoxSand aims to engage students and provide them with feedback while using the student's interaction with the site to track success and improve content.

## Slide 5: PURPOSE AND GOALS
Develop long-term and overarching development goals and procedures for future project development.
Create an initial proof of concept for site functionality demonstration and future feature integration. This entails a website that...
  Provides access to the OpenStax Physics textbook within the site and allows an instructor to assign reading from this textbook.
  Provides a homework system where an instructor can provides questions, assign a value to the question, and create an assignment out of a grouping of questions.
  Provides a way for students to complete the assigned homework and reading.
  Provides a way for an instructor to download a gradebook of scores.
Notes: Since this is the first large-scale overhaul of the BoxSand project, there will be several cycles of the project that will be spread out over several years and different development teams. This development team and this cycle will mainly focus on developing long-term and overarching development goals and procedures for future project development. Additionally, this development team will also create an initial proof of concept for site functionality demonstration and future feature integration
This first iteration of the project will be successfully completed when the following criteria are met:
1) *Click* The website that will be developed must provide access to the OpenStax Physics textbook within the site itself. The Instructor must also be able to assign reading homework from the textbook for students within a course
2) *Click* Provide a homework system within the site that allows an instructor of a course to provide questions with answers, Assign a value to the question and, assign a group of questions or a single question as an assignment to a course.
3) *Click* Provides a way for students to complete the assigned homework and reading.
4) *Click* An instructor must be able to generate a downloadable gradebook of student scores

## Slide 6: Progress of the Project

## Slide 7: CURRENT PROGRESS OF THE PROJECT
Plan for Implementation
  Develop Understanding of Project Requirements
  Research potential solutions and methods of achieving the goals
  Create initial plan for implementation
Phase One of Implementation
  Formulate a development space
  Begin development of the site
Phase Two of Implementation
  Wrap up development for this cycle of the project
  Prepare project for use by the next development team
Notes: As of the end of our first term on the project, we have been able to develop a plan for how we plan to implement the project. To begin, we meet with Dr Walsh and discussed with him his vision of the project. From this we developed a list of requirements that we would need to complete by the end of the year as well as some stretch goals that we could complete if we found the time. From this point we began to research routes we could take to complete the project. This includes development strategies and the technologies we might need to use. Once we felt comfortable with the information we had gathered we began to develop a plan as to how to carry out the project.

## Slide 8: STUMBLING BLOCKS
Money Motivator Issue - Reluctance to coperate due to our end product being free to use
Bureaucratic Approval System - Our product needs to pass approval by several different Oregon State entities in order to be allowed in the classroom.
Partnership issues between us and OpenStax and us and Canvas.
Notes: Throughout this project we have come across three main issues.
*Click* The first being what we are referring to as the Money Motivator Issue. Any time you try and take something that costs money and make it free, people generally are not very willing to collaborate with you. Since the current state of textbooks and online homework systems make a decent profit for those who are working on them, we have found that potential collaborators are less than eager to contribute to something that could lose them money in the end.
* Click* The next issue we are facing is what we are referring to as the Bureaucratic Approval Systems. Since we are developing a product for the use of Oregon State Students, we have to get a lot of approval from several different entities in order for our project to be allowed in the school curriculum. While this problem is mainly on the shoulders of our client, we also have to make sure that nothing we produce will cause disapproval by any one of these groups.
*Click* The final issue we are facing is the partnership issues between both us and our potential partners OpenStax and our potential partners Canvas. While both groups appear to be interested in gaining from us, there are different concerns with working with each. The concern of Canvas is the generalized dislike of the way Canvas works as well as a lack of resources to learn more about how to connect our system to the system that Canvas has. The concern of OpenStax is that they seem to be interesting in changing from being open source to becoming a paid product and therefore less interested in investing in open source projects. Although this has not been confirmed, the meetings we have had with them have left us nervous and questioning.
In order to overcome these pitfalls, we have had to learn how to better rephrase our design goals so that they focus more on the benefits to the students and less on the fact that free online homework means none will be paying for online homework anymore. We have also learned how to come to outside meeting better prepared with questions and proof of concept

## Slide 9: RETROSPECTIVE
Positives The good things that have happened | Deltas Changes that need to be implemented | Actions Actions that will be implemented
Establishment of requirements and goals of the project. Developed a plan for how the project will be implemented. | Canvas vs OpenStax decision needs to be made. If Canvas is chosen, the requirements document and the design document will need to be altered. | Set up the work environment Create a basic version of the site that allows for: Users to login An instructor user to create homework and reading assignments A student user to complete homework and reading Instructor user to access grade information of students
Notes: Over these past ten weeks we have become a lot more comfortable and familiar with our project as well as each other and our client Dr. Walsh. We have been able to establish the goals and requirements of the project and get a better understanding of what all needs to be done and what could be done.
Moving forward, we will need to decide on if we want to go the canvas route or if we want to stay with our initial plan of partnering with OpenStax. If we partner with Canvas we will need to make revisions to our requirements document and our design document because it will change what tools we have at our disposal.
Next term, we plan to set up our work environment and get a basic version of the site working. This includes creating the login capabilities and create two different types of users, instructor vrs student, where the instructor type user can create and assign homework and reading and the student type user can complete the homework and reading. Then once that is complete we can begin to look into our stretch goals.

## Slide 10: Thank you for watching.